MALICIOUS WEBPAGE DETECTION USING MACHINE LEARNING
Project Group : 20
Project Mentor : Prof. Nataasha Raul
Project Members :
Anand Desai (10)
Janvi Jatakia (20)
Rohit Naik (33)

Week (Date)	Task	Signature
1 (20/01/17)	Feature extraction complete
2 (27/01/17)	Deciding a threshold
3 (03/02/17)	Testing algorithms (Random Forest, SVM, k-NN) against parameters
4 (10/02/17)	Implementing the algorithm(s) decided
5 (17/02/17)	Start making the Chrome extension (Fest Week)
6 (23/02/17)	Continue Chrome extension
7 (03/03/17)	Finish the chrome extension (T1 week)
8 (10/03/17)	Testing and start writing the paper